Emotion Detection & Learning Support Engine

Project Planning Phase

Planning logic, backlog and sprint schedule

Team: Medidhi V Naga Sri Surya Satya Santhoshi, V. Abhinaya Santhoshi, R. Greeshma, N. Soniya, U. Manju Sree

Date: May - July 2026

Duration: 3 Months (4 Sprints)

# 1. Planning Logic

The project was broken into four sprints of roughly three weeks each, spanning May to July 2026, moving from data/model foundations toward a usable, documented product. Each sprint ends with a working increment: Sprint 1 produces a trained model, Sprint 2 a working prediction pipeline, Sprint 3 the full Streamlit app with guidance and logging, and Sprint 4 the analytics dashboard plus testing and documentation. Work was divided among the five team members across data preparation, model development, application development, testing, and documentation.

# 2. Product Backlog

| Story ID | User Story | Priority |
| --- | --- | --- |
| US-1 | As a learner, I want to enter free text so the system can read my input | High |
| US-2 | As a learner, I want my emotion detected accurately so I get relevant support | High |
| US-3 | As a learner, I want a supportive message based on how I feel | High |
| US-4 | As an instructor, I want to see emotion trends across learners over time | Medium |
| US-5 | As a developer, I want predictions logged automatically for retraining/analysis | Medium |
| US-6 | As a learner, I want the app to respond within a couple of seconds | Low |

# 3. Sprint Plan

| Sprint | Focus | Key Deliverables | Duration |
| --- | --- | --- | --- |
| Sprint 1 (May) | Data & Model Foundation | Dataset prep, text cleaning, tokenizer, BiLSTM training (Emotion__Detection_Training.ipynb) | 3 Weeks |
| Sprint 2 (May-June) | Inference Pipeline | Saved model (.h5), tokenizer.pkl, label_encoder.pkl, prediction function | 3 Weeks |
| Sprint 3 (June) | Application Layer | Streamlit app.py, guidance mapping, CSV logging | 3 Weeks |
| Sprint 4 (July) | Analytics & QA | Plotly dashboard, performance testing, UAT, documentation | 3 Weeks |

# 4. Estimation & Effort

Effort was estimated in story points (Fibonacci scale: 1, 2, 3, 5, 8) based on complexity and uncertainty. Model training and BiLSTM tuning carried the highest estimate (8 points) due to the need for hyperparameter experimentation, while UI wiring and logging carried lower estimates (2–3 points) as they used well-understood Streamlit patterns.

# 5. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Overfitting (train 96.87% vs val 87.06%) | Add dropout, early stopping, and more validation data in future iterations |
| Limited emotion classes (6 only) | Documented as a future enhancement to expand class coverage |
| Coordinating work across 5 team members | Clear role division (data/model, application, testing, documentation) and prioritized backlog so core prediction flow (US-1–US-3) shipped first |